# Project Planning & Management Document
### 1. Project Overview
- Vetris
- Stuti and Harini
- A two-player Tetris game built on an ESP32. One player controls the game physically. The other player connects over Wi-Fi on their phone and decides which block comes next.

### 2. Team Roles & Responsibilities
Member Name	Role	Responsibilities
Stuti	Designer	Game Design
Harini	Designer	Code of Website

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones
Week	Goals	Deliverables	Status
Week 0	Ideation Process for Game	Approval for Game Idea	Approved
Week 1	Finalise Components and Game Flow, Initial Coding of Website	Aproval Documents	Done

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log
A table for each week:
Week 1
- Planned Tasks: Finalise Components and Game flow, Finish inital code for website, finalise exterior design
- Completed Tasks: Final components and game flow decided, basic initial code of website done, exterior design completed
- Challenges Faced: Finding components, website kept crashing
- Solutions: fixed the connections issue
- Next Steps: finalise circuit, begin game code, start exterior model